UNIFIED SERVICE
SCHEDULER

Requirements Baseline & System Design Document

Scenario A  •  Backend REST API  •  Laravel 11 / PHP 8.3 / PostgreSQL
Delivery plan: 7 days / 28 hours  •  Version 1.0  •  10 August 2026

Purpose This document translates the challenge brief into an implementable, testable backend plan. It establishes scope, assumptions, invariants, architecture, data flow, API behavior, concurrency controls, observability, testing, and GenAI verification responsibilities.

# Document Control

| Item | Value |
| --- | --- |
| Scenario | A - The Unified Service Scheduler |
| Selected layer | Backend REST API; frontend mocked through OpenAPI and cURL |
| Technology baseline | Laravel 11, PHP 8.3, PostgreSQL, PHPUnit/Pest, Docker Compose |
| Architecture | Modular monolith with pragmatic layered architecture and feature-oriented organization |
| Delivery budget | 28 hours across 7 days |
| Primary audience | Keyloop technical reviewers and implementation owner |

# Table of Contents

1. Executive Summary

2. Problem Statement

3. Acceptance Criteria

4. Scope and Non-goals

5. Assumptions

6. Business Invariants

7. Architecture

8. Component Responsibilities

9. Layer and Code Structure

10. Data Flow

11. Data Model

12. API Design

13. Availability Rules

14. Concurrency and Idempotency

15. Observability

16. Technology Decisions

17. Testing Strategy

18. Security and Reliability

19. GenAI Usage

20. Risks and Future Improvements

21. Implementation Readiness Checklist

# 1. Executive Summary

The Unified Service Scheduler replaces manual dealership booking with a backend API that confirms an appointment only when both a qualified technician and a service bay are available for the complete service duration. The implementation prioritizes correctness under concurrent requests, explicit business rules, persistent records, testability, and operational visibility.

Recommended solution Build a single Laravel deployment unit backed by PostgreSQL. Separate HTTP concerns from application use cases, reusable availability queries, business value objects, and persistence. Use database transactions and locking to prevent double booking; expose OpenAPI and cURL examples as the client-side stub.

# 2. Problem Statement

Manual booking processes can allocate the same technician or physical service bay to overlapping appointments. They also make it difficult to verify technician qualification, preserve a trustworthy appointment record, and investigate failures. The system must provide deterministic booking behavior: validate the requested customer and vehicle, calculate the complete service period, allocate both constrained resources, and persist the confirmed appointment atomically.

# 3. Acceptance Criteria

| ID | Acceptance criterion | Proof |
| --- | --- | --- |
| AC-01 | A user can request a service appointment for a specific vehicle, service type, dealership and desired start time. | POST /api/v1/appointments feature test |
| AC-02 | Before confirmation, the system checks availability of a qualified technician and a service bay for the entire service duration. | Availability query tests and conflict scenarios |
| AC-03 | On success, a persistent appointment associates customer, vehicle, dealership, service type, technician and service bay. | Database assertions and GET response |

## 3.1 Required submission artifacts

| Artifact | Required content |
| --- | --- |
| System Design Document | Architecture diagram, component roles, data flow, justified technologies, observability strategy and GenAI design usage. |
| Working Code | Git repository with the backend implementation, persistent database, README build/run/test instructions, AI Collaboration Narrative and core test suite. |
| Video (5-10 minutes) | Introduction and scenario, design walkthrough, implementation highlights, 1-2 minute AI collaboration summary, application demo, learning and challenges. |

## 3.2 Evaluation framework

| Dimension | What the submission must demonstrate |
| --- | --- |
| Problem Solving & System Design | Clear, logical architecture with explicit assumptions, trade-offs and foresight. |
| Technical Execution | Correct implementation, persistent data, maintainable code and meaningful tests. |
| AI Engineering & Verification | Intentional AI guidance, verification, debugging, refinement and ownership of the final solution. |
| Communication & Presentation | Professional documentation, executable README and clear video narrative. |

# 4. Scope and Non-goals

## 4.1 In scope

RESTful backend API

PostgreSQL persistence

Seeded master data for demo

Vehicle ownership validation

Service-duration calculation

Qualified technician and service-bay availability

Atomic appointment creation

Concurrency control

Idempotent create requests

Structured logging and request correlation

OpenAPI/cURL client stub

Automated unit, feature and integration tests

Docker-based local environment and CI test workflow

## 4.2 Non-goals

Production frontend

Authentication and complex authorization

Payment

Email or SMS notification

Multi-service appointments

Holiday and technician-shift scheduling

Advanced workload optimization

Microservices or event-broker deployment

Production monitoring stack deployment

# 5. Assumptions

| ID | Assumption | Design effect |
| --- | --- | --- |
| AS-01 | Each service type has a predefined duration in minutes. | Server calculates end_at; client sends start_at only. |
| AS-02 | A technician is qualified when active, assigned to the dealership and linked to the service type. | Technician skill pivot table is required. |
| AS-03 | The MVP automatically selects the first available resources in deterministic order. | Ordering by ID; workload balancing is deferred. |
| AS-04 | Time ranges use the half-open interval [start_at, end_at). | Back-to-back appointments are allowed. |
| AS-05 | API timestamps include timezone; database values are stored in UTC. | Avoids ambiguous local timestamps. |
| AS-06 | Only confirmed appointments reserve resources. | Availability queries filter by reserving statuses. |
| AS-07 | Master entities already exist and are provided through seed data. | No CRUD screens are required. |
| AS-08 | Dealership opening hours are simplified to a daily opening and closing time. | Holiday calendars are future scope. |

# 6. Business Invariants

A vehicle must belong to the customer requesting the appointment.

The technician and service bay must belong to the requested dealership.

The technician must support the requested service type.

The complete appointment period must fall within dealership business hours.

A technician cannot hold two reserving appointments with overlapping periods.

A service bay cannot hold two reserving appointments with overlapping periods.

The end time must be later than the start time.

An appointment is persisted only after both resources are allocated.

A failed allocation must not leave a partial appointment record.

The same idempotency key and payload must not create more than one appointment.

# 7. Architecture

The selected architecture is a modular monolith implemented with pragmatic layers and feature-oriented organization. It is a single repository, database and deployment unit. This matches the challenge scale while preserving boundaries that allow future extraction if independent scaling becomes necessary.

| Mock Client | HTTP / Presentation | Application | Domain Rules | Infrastructure |
| --- | --- | --- | --- | --- |
| OpenAPI + cURL | Routes, Requests, Controllers, Resources | CreateAppointment, CheckAvailability | TimeRange, invariants, domain failures | Eloquent, PostgreSQL, logging |

## 7.1 Architecture rationale

A monolith minimizes deployment and operational overhead within a seven-day challenge.

Use-case Actions prevent a generic AppointmentService from becoming a god class.

Query Objects isolate complex availability lookups without wrapping every Eloquent operation in generic repositories.

Value Objects protect rules such as valid time ranges.

PostgreSQL supplies transaction and row-level locking behavior needed for constrained booking.

# 8. Component Responsibilities

| Component | Responsibility | Must not do |
| --- | --- | --- |
| Controller | Translate HTTP input into an application call and return a response. | Contain availability queries or transaction logic. |
| Form Request | Validate required fields, IDs and timestamp format. | Decide resource allocation. |
| Action | Orchestrate one use case and define the transaction boundary. | Build HTTP responses. |
| DTO | Carry typed, immutable use-case input or output. | Query the database. |
| Query Object | Encapsulate a named, complex persistence query. | Own the complete booking workflow. |
| Value Object | Represent and validate a business concept such as TimeRange. | Depend on controllers or HTTP. |
| Domain Exception | Express an expected business failure. | Expose stack traces to clients. |
| Eloquent Model | Map persisted records and relationships. | Become a container for every use case. |
| ApiResponse/Resource | Provide a stable API envelope and resource representation. | Implement business rules. |

# 9. Layer and Code Structure

app/
├── Appointment/
│   ├── Actions/
│   │   ├── CheckAvailability.php
│   │   └── CreateAppointment.php
│   ├── Data/
│   │   ├── CheckAvailabilityData.php
│   │   ├── AvailabilityResult.php
│   │   └── CreateAppointmentData.php
│   ├── Enums/AppointmentStatus.php
│   ├── Exceptions/
│   ├── Queries/
│   │   ├── FindAvailableTechnician.php
│   │   └── FindAvailableServiceBay.php
│   └── ValueObjects/TimeRange.php
├── Http/
│   ├── Controllers/Api/V1/
│   ├── Middleware/AssignRequestId.php
│   ├── Requests/
│   ├── Resources/
│   └── Responses/ApiResponse.php
├── Models/
└── Shared/Exceptions/

CreateAppointment is an application service named after its use case. Query Objects are used instead of generic repositories because Eloquent is the only persistence mechanism and generic CRUD repositories would duplicate the ORM. Repository interfaces become justified if pure domain entities, multiple data sources or replaceable persistence implementations are introduced.

# 10. Data Flow

## 10.1 Successful booking

Client submits customer, vehicle, dealership, service type and requested start time.

Form Request validates shape, required fields and references.

Controller creates CreateAppointmentData and calls CreateAppointment.

Action verifies vehicle ownership and loads the service duration.

TimeRange calculates end_at and validates the interval.

A PostgreSQL transaction begins and candidate resources are locked.

Availability is rechecked for both technician and service bay.

The appointment is inserted with confirmed status and the transaction commits.

AppointmentResource and ApiResponse return HTTP 201 with request_id.

## 10.2 Failure flow

If ownership, business hours, qualification or availability fails, the Action raises a typed DomainException. The transaction rolls back, the centralized exception renderer maps the failure to a stable error code and HTTP status, and structured logs record the request ID and failure reason without sensitive details.

# 11. Data Model

| Table | Key fields | Purpose |
| --- | --- | --- |
| customers | id, name | Appointment owner |
| vehicles | id, customer_id, registration_number | Vehicle receiving service |
| dealerships | id, name, timezone, opening_time, closing_time | Service location and operating context |
| service_types | id, name, duration_minutes | Defines work type and duration |
| technicians | id, dealership_id, is_active | Qualified human resource |
| service_bays | id, dealership_id, name, is_active | Constrained physical resource |
| service_type_technician | service_type_id, technician_id | Qualification mapping |
| appointments | all entity FKs, start_at, end_at, status | Persistent confirmed allocation |
| idempotency_keys | key, request_hash, status, response snapshot | Safe client retry |

## 11.1 Important indexes

appointments (technician_id, status, start_at, end_at)
appointments (service_bay_id, status, start_at, end_at)
service_type_technician (service_type_id, technician_id) UNIQUE
idempotency_keys (key) UNIQUE

# 12. API Design

| Method | Endpoint | Purpose | Success |
| --- | --- | --- | --- |
| GET | /api/v1/dealerships/{id}/availability | Check current availability without reserving resources | 200 |
| POST | /api/v1/appointments | Atomically allocate resources and create appointment | 201 |
| GET | /api/v1/appointments/{id} | Retrieve confirmed appointment | 200 |

## 12.1 Create appointment request

POST /api/v1/appointments
Content-Type: application/json
Idempotency-Key: 35bd7b26-1b7e-40f2-b1f4-dcd482951788

{
  "customer_id": 1,
  "vehicle_id": 10,
  "dealership_id": 2,
  "service_type_id": 3,
  "requested_start_at": "2026-08-17T09:00:00+07:00"
}

## 12.2 Response conventions

{
  "success": false,
  "error": {
    "code": "APPOINTMENT_SLOT_UNAVAILABLE",
    "message": "No qualified technician or service bay is available.",
    "details": []
  },
  "meta": { "request_id": "019c..." }
}

| Condition | HTTP | Error code |
| --- | --- | --- |
| Malformed or invalid request | 422 | VALIDATION_FAILED |
| Referenced entity not found | 404 | RESOURCE_NOT_FOUND |
| Vehicle belongs to another customer | 422 | VEHICLE_NOT_OWNED_BY_CUSTOMER |
| No complete resource pair available | 409 | APPOINTMENT_SLOT_UNAVAILABLE |
| Same idempotency key with different payload | 409 | IDEMPOTENCY_CONFLICT |
| Unexpected server failure | 500 | INTERNAL_SERVER_ERROR |

# 13. Availability Rules

Two half-open periods overlap when the existing appointment starts before the requested end and ends after the requested start:

existing.start_at < requested.end_at
AND existing.end_at > requested.start_at

| Existing | Requested | Overlap |
| --- | --- | --- |
| 09:00-10:00 | 10:00-11:00 | No - back-to-back is allowed |
| 09:00-10:00 | 09:30-10:30 | Yes |
| 09:00-12:00 | 10:00-11:00 | Yes |
| 10:00-11:00 | 09:00-12:00 | Yes |

Important distinction The availability endpoint is advisory and does not reserve resources. CreateAppointment must always repeat the check inside its transaction because availability can change between requests.

# 14. Concurrency and Idempotency

## 14.1 Double-booking race

Request A checks Bay 1 → free
Request B checks Bay 1 → free
Request A inserts appointment
Request B inserts appointment → invariant violation

The create operation therefore uses a short transaction, deterministic resource ordering, row-level locks on candidate resources, a second overlap check after acquiring locks, and atomic insertion. Locks must be acquired in the same order to reduce deadlock risk. Deadlock/serialization failures may be retried a small bounded number of times.

## 14.2 Idempotency

Idempotency handles retries of the same client operation, while locking handles different clients competing for the same resources. The server stores the Idempotency-Key with a request hash. Repeating the same key and payload returns the stored result; repeating the key with a different payload returns 409.

# 15. Observability

| Signal | Implementation | Examples |
| --- | --- | --- |
| Logging | Structured JSON events with request ID and safe business context | appointment.requested, confirmed, rejected |
| Metrics | Document counters and latency histograms; expose when monitoring is added | requests, confirmed, rejected, duration |
| Tracing | X-Request-ID in request, response and logs; OpenTelemetry deferred | Correlate controller, action and DB failure logs |

Logs must not expose stack traces or SQL details to API clients. Unexpected failures return a generic message and request ID; detailed diagnostics remain in server logs.

# 16. Technology Decisions

| Technology | Decision rationale |
| --- | --- |
| PHP 8.3 | Stable runtime with enums, readonly classes and strong Laravel 11 compatibility. |
| Laravel 11 | Provides validation, routing, Eloquent, transactions, exception rendering and mature testing support. |
| PostgreSQL | Strong transactional guarantees, row-level locking and indexing options suit constrained booking. |
| PHPUnit/Pest | Supports focused unit tests and database-backed feature tests. |
| OpenAPI + cURL | Provides the required client stub and reviewer-friendly executable contract. |
| Docker Compose | Creates a reproducible application and PostgreSQL environment. |
| GitHub Actions | Verifies formatting and tests outside the developer machine. |

# 17. Testing Strategy

| Level | Focus | Representative tests |
| --- | --- | --- |
| Unit | Pure rules | TimeRange validity, overlap boundaries, duration and request hash |
| Feature | HTTP behavior | 201 success, validation, ownership, qualification, bay/technician unavailable |
| Integration | Database behavior | Rollback, locking strategy, indexes and idempotency persistence |
| Contract | Client expectations | OpenAPI examples and stable error envelope |

## 17.1 Required core test scenarios

Booking succeeds with a qualified free technician and free bay.

Booking fails when all qualified technicians overlap.

Booking fails when all service bays overlap.

Unqualified or wrong-dealership technicians are never selected.

Wrong-dealership bays are never selected.

A vehicle belonging to another customer is rejected.

All overlap arrangements are detected.

Back-to-back appointments are allowed.

A failed allocation leaves no appointment row.

The same idempotency key does not create a second appointment.

Concurrent competing requests cannot both reserve the same pair.

# 18. Security and Reliability

Validate and normalize all input at the API boundary.

Use parameterized Eloquent queries and guarded fillable fields.

Do not expose internal exceptions, SQL or filesystem paths.

Avoid logging customer names, registration numbers or other unnecessary personal data.

Use bounded transactions and deterministic lock order.

Use explicit database constraints and foreign keys.

Provide health checks and reproducible startup documentation.

Keep secrets in environment variables and exclude .env from version control.

# 19. GenAI Usage During Design

GenAI is used as a design assistant, not as the final authority. The implementation owner remains responsible for requirement interpretation, architectural choices, code correctness and submission quality.

| Stage | AI assistance | Human verification |
| --- | --- | --- |
| Requirement analysis | Identify ambiguities, edge cases and missing rules. | Compare every proposal with the original acceptance criteria. |
| Architecture | Suggest monolith, service/repository and alternative structures. | Reject unnecessary microservices and generic repository boilerplate. |
| Database/concurrency | Surface overlap and race-condition risks. | Verify behavior against Laravel/PostgreSQL documentation and integration tests. |
| Implementation | Draft focused code or test ideas. | Review types, queries, transactions, error handling and style before adoption. |
| Quality | Generate adversarial test scenarios and documentation checklists. | Run tests, reproduce failures and refine the result personally. |

Evidence to retain Keep a short AI decision log: prompt/purpose, proposal, decision, verification method, changes made, and final owner conclusion. This becomes the README AI Collaboration Narrative and the 1-2 minute video segment.

# 20. Risks and Future Improvements

| Risk | Mitigation now | Future improvement |
| --- | --- | --- |
| Concurrent double booking | Transaction, resource locks and recheck | Database exclusion constraints or dedicated scheduler |
| Slow availability queries | Composite indexes and bounded time query | Query plans, partitioning or read models |
| Timezone mistakes | ISO 8601 input and UTC persistence | Full dealership calendar service |
| Duplicate retries | Idempotency key and request hash | Distributed idempotency store |
| Uneven technician load | Deterministic first available selection | Workload-aware allocation policy |
| Limited operational insight | Structured logs and documented metrics | Prometheus/Grafana and OpenTelemetry |

# 21. Implementation Readiness Checklist

☐ Acceptance criteria map to endpoints and tests.

☐ Scope, assumptions and non-goals are explicitly recorded.

☐ Invariants and interval semantics are agreed.

☐ ERD, foreign keys and indexes support required queries.

☐ Transaction boundary and lock order are documented.

☐ API success/error envelopes and error codes are stable.

☐ Request ID, log events and privacy rules are defined.

☐ WBS task owners, dependencies, estimates and Definition of Done are available in the companion workbook.

☐ README and video content have reserved delivery time.

# Appendix A - Requirement Traceability

| Requirement | Design sections | Implementation | Verification |
| --- | --- | --- | --- |
| AC-01 Request booking | 3, 10, 12 | StoreAppointmentRequest + CreateAppointment | Feature test: successful request |
| AC-02 Full-duration availability | 6, 13, 14 | TimeRange + availability queries + transaction | Overlap and resource-conflict tests |
| AC-03 Persistent association | 11, 12 | appointments table + AppointmentResource | Database and response assertions |
| Build for future | 7, 14-20 | Layer boundaries, indexing, logs, CI | Documentation review and test suite |